INITIAL PROJECT PLANNING REPORT

| Team ID | MCA |
| --- | --- |
| Project Name | Smartphone Usage & Digital Well-Being Analysis |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation

This project plan is based on the uploaded Power BI report. Its visuals cover daily screen time, social media hours, gaming hours, weekend screen time, sleep hours, notifications per day, app opens per day, stress level, academic work impact, work/study hours, addiction level/status, age group and gender.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Story | Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data & KPI Analysis | USN-1 | As an analyst, I can prepare the smartphone-usage data and identify the main fields required for analysis. | 2 | High |
| Sprint-1 | Data & KPI Analysis | USN-2 | As an analyst, I can display key KPIs such as user count, daily screen time, sleep hours and weekend screen time. | 2 | High |
| Sprint-1 | Usage Behaviour Analysis | USN-3 | As a user, I can view social media hours, gaming hours and notifications per day to understand smartphone usage behaviour. | 2 | High |
| Sprint-2 | Digital Addiction Analysis | USN-4 | As a user, I can analyse addiction level and addicted status using the Power BI visuals. | 3 | High |
| Sprint-2 | Digital Addiction Analysis | USN-5 | As a user, I can compare addiction level with sleep hours, social media hours and weekend screen time. | 3 | High |
| Sprint-2 | Demographic Analysis | USN-6 | As a user, I can compare screen time and weekend screen time across age groups and gender. | 2 | Medium |
| Sprint-3 | Well-Being Analysis | USN-7 | As a user, I can examine stress level together with app opens per day. | 2 | High |
| Sprint-3 | Academic & Work Impact | USN-8 | As a user, I can analyse academic work impact together with work/study hours. | 2 | High |
| Sprint-3 | Dashboard & Insights | USN-9 | As a user, I can view an integrated dashboard summarising smartphone addiction and digital well-being insights. | 3 | High |

Power BI report scope used

• KPI measures: user count, average daily screen time, average sleep hours and average weekend screen time.

• Usage measures: social media hours, gaming hours, notifications per day and app opens per day.

• Digital well-being fields: stress level, addiction level, addicted label/status and high-screen-time user.

• Impact and demographic fields: academic work impact, work/study hours, age group and gender.